**Weekly Report 01**

**17/10/2016 – 24/10/2016**

Group ID: **01**

Project Name: Bee Lazi

Prepared by: **An To**

Team members:  
1451067 - **Tu Ninh** *Developer*

145106x - **Tien Nguyen** *Developer*  
1451025 - **Huu Che** *Tester*

1451030 - **Khiem Le** *Designer*

1451006 - **An To** *Project manager*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Finish PA0 | 24/10/2016 | TGAn | 97% |
| 2 | Invite team members to needed applications and tools | 24/10/2016 | LTKhiem | 95% |
| 3 | Try working with Bitbucket | 24/10/2016 | NVTu | 99% |
| 4 | Set up coding platforms | 24/10/2016 | NHMTien | 98% |
| 5 | Initiate ideas and project’s model | 24/10/2016 | CQHuu | 100% |

# Issues and impacts:

1. Due to an indirect signing up of one teaching assistant in previous lecture, Huu hasn’t got his used Trello account back. (26/10/2016).
2. Working with Git is a new approach for almost team members.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Finish Project Plan | 31/10/2016 | TGAn |
| 2 | Design tasks assignment on Trello | 31/10/2016 | LTKhiem |
| 3 | Propose a draft plan for software solutions | 31/10/2016 | NVTu |
| 4 | Propose a draft plan for software solutions | 31/10/2016 | NHMTien |
| 5 | Consider risks | 31/10/2016 | CQHuu |