**Weekly Report 02**

**24/10/2016 – 31/10/2016**

Group ID: **01**

Project Name: Bee Lazi

Prepared by: **An To**

Team members:  
1451067 - **Tu Ninh** *Developer*

1451059 - **Tien Nguyen** *Developer*  
1451025 - **Huu Che** *Tester*

1451030 - **Khiem Le** *Designer*

1451006 - **An To** *Project manager*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Finish Project Plan | 31/10/2016 | TGAn | 90% |
| 2 | Design tasks assignment on Trello | 31/10/2016 | LTKhiem | 98% |
| 3 | Propose a draft plan for software solutions | 31/10/2016 | NVTu | 95% |
| 4 | Propose a draft plan for software solutions | 31/10/2016 | NHMTien | 95% |
| 5 | Consider risks | 31/10/2016 | CQHuu | 98% |

# Issues and impacts:

1. Difficulty in drawing diagram for project schedule (30/10/2016).
2. The lecture about consider risks was held by lecturer at Monday afternoon, so the listed risks could not be considered completely.
3. Still learning about MS Project to describe the schedule.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Initiate design model | 7/11/2016 | LTKhiem |
| 2 | Revise algorithms | 7/11/2016 | NVTu |
| 3 | Revise use case model | 7/11/2016 | NHMTien |
| 4 | Help developer on implemetation plan | 7/11/2016 | CQHuu |
| 5 | Weekly report and revise vision document | 7/11/2016 | TGAn |