**Weekly Report 03**

**31/10/2016 – 7/11/2016**

Group ID: **01**

Project Name: Bee Lazi

Prepared by: **An To**

Team members:  
1451067 - **Tu Ninh** *Developer*

1451059 - **Tien Nguyen** *Developer*  
1451025 - **Huu Che** *Tester*

1451030 - **Khiem Le** *Designer*

1451006 - **An To** *Project manager*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Initiate design model | 7/11/2016 | LTKhiem | 100% |
| 2 | Revise algorithms | 7/11/2016 | NVTu | 100% |
| 3 | Revise use case model | 7/11/2016 | NHMTien | 100% |
| 4 | Help developer on implemetation plan | 7/11/2016 | CQHuu | 100% |
| 5 | Weekly report and revise vision document | 7/11/2016 | TGAn | 100% |

# Issues and impacts:

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Main screen and login screen implementation | 14/11/2016 | LTKhiem |
| 2 | Main screen and login screen implementation | 14/11/2016 | NVTu |
| 3 | Knowing Data training for server | 14/11/2016 | NHMTien |
| 4 | Determine data sample | 14/11/2016 | CQHuu |
| 5 | Summarize types of data | 14/11/2016 | TGAn |