**Weekly Report 04**

**7/11/2016 – 14/11/2016**

Group ID: **01**

Project Name: Bee Lazi

Prepared by: **An To**

Team members:  
1451067 - **Tu Ninh** *Developer*

1451059 - **Tien Nguyen** *Developer*  
1451025 - **Huu Che** *Tester*

1451030 - **Khiem Le** *Designer*

1451006 - **An To** *Project manager*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Main screen and login screen implementation | 14/11/2016 | LTKhiem | 100% |
| 2 | Main screen and login screen implementation | 14/11/2016 | NVTu | 100% |
| 3 | Knowing Data training for server | 14/11/2016 | NHMTien | 90% |
| 4 | Determine data samples. | 14/11/2016 | CQHuu | 100% |
| 5 | Summarize types of data | 14/11/2016 | TGAn | 90% |

# Issues and impacts:

1. This week, Huu have to compete in ICM in Thailand, Tien also have an interview, so we don’t have weekly meeting at Friday.
2. Multiples of pages talk about characteristics so the summerization of An could not be fully completed.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Creating Use case model | 21/11/2016 | LTKhiem |
| 2 | Revise Project plan and Use case specification | 21/11/2016 | NVTu |
| 3 | Revise and learning Machine Learning algorithm: K-means clustering algorithm and Decision tree | 21/11/2016 | NHMTien |
| 4 | Working on Data sample. | 21/11/2016 | CQHuu |
| 5 | Weekly reports and revise Vision document | 21/11/2016 | TGAn |