**Weekly Report 07**

**28/11/2016 – 5/12/2016**

Group ID: **01**

Project Name: Bee Lazi

Prepared by: **An To**

Team members:  
1451067 - **Tu Ninh** *Developer*

1451059 - **Tien Nguyen** *Developer*  
1451025 - **Huu Che** *Tester*

1451030 - **Khiem Le** *Designer*

1451006 - **An To** *Project manager*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Class Diagram | 5/12/2016 | LTKhiem | 100% |
| 2 | Logical View | 5/12/2016 | NVTu | 100% |
| 3 | Architecture Goals and Constraints | 5/12/2016 | NHMTien | 100% |
| 4 | Revise Git Document | 5/12/2016 | CQHuu | 100% |
| 5 | Introduction and Use-case View | 5/12/2016 | TGAn | 100% |

# Issues and impacts:

1. Huu have to participate in ACM-ICPC contest in Nha Trang and come back on Sunday. So we have a late meeting at Monday’s evening to conclude some works and require extra works early on.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Finish UI Implementation | 12/12/2016 | LTKhiem |
| 2 | Finish UI Implementation | 12/12/2016 | NVTu |
| 3 | Applied Data into Machine Learning | 12/12/2016 | NHMTien |
| 4 | Provide System’s Server | 12/12/2016 | CQHuu |
| 5 | Collect Data | 12/12/2016 | TGAn |