**Weekly Report 08**

**5/12/2016 – 12/12/2016**

Group ID: **01**

Project Name: Bee Lazi

Prepared by: **An To**

Team members:  
1451067 - **Tu Ninh** *Developer*

1451059 - **Tien Nguyen** *Developer*  
1451025 - **Huu Che** *Tester*

1451030 - **Khiem Le** *Designer*

1451006 - **An To** *Project manager*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Finish UI Implementation | 12/12/2016 | LTKhiem | 100% |
| 2 | Finish UI Implementation | 12/12/2016 | NVTu | 100% |
| 3 | Applied Data into Machine Learning | 12/12/2016 | NHMTien | 100% |
| 4 | Provide System’s Server | 12/12/2016 | CQHuu | 100% |
| 5 | Collect Data | 12/12/2016 | TGAn | 100% |

# Issues and impacts:

1. There are some differences in our opinions toward how we rate or vote for the suggestion. However, we have come to the final decision for the scale of the data collection.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Finish Screen’s Implementation | 19/12/2016 | LTKhiem |
| 2 | Finish Screen’s Implementation | 19/12/2016 | NVTu |
| 3 | Training Data | 19/12/2016 | NHMTien |
| 4 | Server Implementation | 19/12/2016 | CQHuu |
| 5 | Document revised | 19/12/2016 | TGAn |