**Weekly Report 09**

**12/12/2016 – 19/12/2016**

Group ID: **01**

Project Name: Bee Lazi

Prepared by: **An To**

Team members:  
1451067 - **Tu Ninh** *Developer*

1451059 - **Tien Nguyen** *Developer*  
1451025 - **Huu Che** *Tester*

1451030 - **Khiem Le** *Designer*

1451006 - **An To** *Project manager*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Finish Screen’s Implementation | 19/12/2016 | LTKhiem | 100% |
| 2 | Finish Screen’s Implementation | 19/12/2016 | NVTu | 100% |
| 3 | Training Data | 19/12/2016 | NHMTien | 100% |
| 4 | Server Implementation | 19/12/2016 | CQHuu | 100% |
| 5 | Document revised | 19/12/2016 | TGAn | 100% |

# Issues and impacts:

1. Mobile device’s Android version various, also the size of device’s screen make it difficult to have a standard implementaion for UI. So we have to adjust the implementation multiple times to minimize the different showing between those devices that we have.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Functions testing on Sony’s device | 26/12/2016 | LTKhiem |
| 2 | Functions testing on Asus device | 26/12/2016 | NVTu |
| 3 | Training Data | 26/12/2016 | NHMTien |
| 4 | Manage Tests | 26/12/2016 | CQHuu |
| 5 | Write Test plan | 26/12/2016 | TGAn |